Project Type Matrix

Use the Matrix below to assist you to decide what type of project you are developing. Select the appropriate answer to each question, this will provide the score for each question. Sum your scores to get your project type.

|  | Score |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Criteria | 1 | 2 | 3 | 4 | 5 | Score |
| Track Record - have we done it before? | Many Times | Once or Twice | Similar projects yes, but not the same |  | Never |  |
| Overall Project Cost (£000s) | <20 | 21-100 | 100-500 | 500-1000 | >1000 |  |
| Intended Duration (Months) | <4 | 4-8 | 8-12 | 12-18 | >18 |  |
| Is this a legislative requirement? | No |  | Yes |  |  |  |
| What is the level of political interest? | Not significant | Ward | Council | National |  |  |
| Stakeholders? | Individual Service Area | Multiple Service Areas/ Partners | New Partners/ External Bodies | Stakeholder opposition |  |  |
| How complex are the procurement requirements? Will Procurement Unit support be required? | No Procurement required No Procurement support required | Under £25K Quotation procedure only Basic support required. | Over £25K Quotation or Tender Procedure Support required | OJEU Process Significant involvement of Procurement Unit required. | Procurement will be undertaken in collaboration with other organisations Procurement Unit support required |  |
| What is the Confidence of Success? | High |  | Medium |  | Low |  |
| Is there an external Deadline? Including external funding requirements? | No |  | Yes |  | Yes (with penalty clauses e.g. clawback) |  |
| Will the project be broken down into smaller projects? | No |  |  |  | Yes |  |
| Total Score |  |  |  |  |  |  |

| Score | Project type and what that means: |
| --- | --- |
| <12 | Basic Project. You are only required to follow the principles of the toolkit to guide you through your project. |
| 12-22 | Operational Project. You will need to follow the Carmarthenshire Project Management Toolkit, but scale the governance and management processes and procedures to a level appropriate to the project (there are some suggestions of how to do this in the toolkit) |
| >23 | Strategic Project. You will need to follow the Carmarthenshire Project Management Toolkit |