## Slide 1
Project:
Project Closure Report
Date:

## Slide 2
Project Overview
The please enter project title was established in please enter date with the aim to:
  Please enter key aims
To support the delivery of the above aims, project management resource was identified. The key aims of this resource was to:
  Capture and monitor actions
  Develop Workstream updates (accomplishments, identify issues for discussion, identify forward workplan)
  Capture and monitor risks and associated mitigations
  Influence and engage stakeholders
Project Title: | Please enter
Project Manager/Officer: | Please enter
Start Date: | Please enter
End Date: | Please enter

## Slide 3
Summary of Project Actions
Please enter project title
Please enter project title if applicable
A total of XX actions have been captured from please enter date. Of the XX actions:
  32 (84%) have been completed.
  3 (8%) remain in progress.
  3 (8%) are not started.
A total of XX actions have been captured from please enter date. Of the XX actions:
  34 (85%) have been completed.
  2 (5%) remain in progress.
  4 (10%) are not started.

## Slide 4
01
04
Achievement Title
Please enter summary.
02
05
Achievement Title
Please enter summary
03
06
Project Achievements
05
06
Achievement Title
Achievement Title
Achievement Title
Achievement Title
Achievement Title
Achievement Title
Please enter summary.
Please enter summary.
Please enter summary.
Please enter summary.
Please enter summary.
Please enter summary.

## Slide 5
Project Documentation
The following provides an overview:
  All project documentation has been securely stored in a shared space, ensuring easy access for all relevant stakeholders.
  Action plans are readily available and have been consistently updated to reflect the most current status and next steps.
Relevant links can be accessed below:
  Example: Improvement Board Link
    Fortnightly meetings and CMT updates
  Example: Action Tracker Link
  Example Workstream Link
    Weekly meetings and supporting sub workstream documentation
  Example Workstream Action Tracker Link

## Slide 6
Project Risks
Risks have been consistently identified, assessed, and escalated throughout the duration of the project.
All risks have been systematically captured in the Corporate Project Risk Register via J-CAD (Suzanne Wride).
This system provides a streamlined process, allowing individuals with the appropriate permissions to both update and report on risks, whilst others can access the register in a view-only capacity. This ensures transparency, accountability, and efficient risk management moving forward.
Project Risk Summary
Between please enter dates, the project identified a total of XX risks.
From please enter dates, the project encountered:
  XX High Risks (significant risks to financial stability, reputation, or health and safety)
From please enter dates, the risk profile shifted to:
  X High Risks (significant risks to financial stability, reputation, or health and safety)
  X Medium Risks (moderate risks to financial stability, reputation, or health and safety)
  X Low Risk (minimal risk to financial stability, reputation, or health and safety)
This represents a XX% reduction in the overall number of high-risk issues identified, demonstrating significant progress in risk mitigation and management

## Slide 7
What lessons did we learn? (from a project team’s perspective)
Throughout the project, we gained invaluable lessons that will not only inform but also significantly enhance the planning and execution of future projects. Key lessons include:
Examples include:
  Critical importance of early and continuous engagement with staff.
  Necessity of conforming to the agreed governance structure, ensuring that information and data flow through the correct channels.
What went well? (from a project team’s perspective)
Throughout the project, staff from various teams, divisions, and departments worked collaboratively to support the scale of this initiative, consistently demonstrating:
Examples include:
  Strong buy-in and commitment to the project’s objectives
  Active and full engagement in all stages of the project
  A collective effort toward achieving shared goals
  A sense of ownership, ensuring responsibility for outcomes
  Collaboration across teams to drive cross-functional success
  A willingness to go above and beyond to ensure project success
  A wealth of knowledge, experience, and expertise, contributing to the project’s overall success.

## Slide 8
Business As Usual
The remaining tasks, including actions and risks, are now integrated into the day-to-day operations of please name the team/s. These ongoing activities include:
Examples include:
  Reviewing, updating, and, where necessary, developing operational processes
  Implementing and launching updated and new operational processes within teams.
  Continuing the transfer of data into system, in alignment with the agreed project plan, while leveraging additional BSU support for uploading essential certification.

## Slide 9
Project Evaluation
Update with analysis of the feedback survey – currently in development.